## Slide 1: AIG
End Sprint Iteration Status Report
2025.PI1.Iteration1 2025-01-09 2025-01-23
CDL
CDH
ADB
EMIS
CDL
CDH

## Slide 2: End Sprint Summary–EMIS
Application | Planned user stories | Mid Sprint user stories
EMIS UI | 1. Salesforce integration – Broker Engagement Leader for KPI feed 2. EMIS - Rationalization Links 3. Regression & Prod Deployment for EMIS Rationalization | None
EMIS Backend | 1. UAT Environment set up for Direct Plus Tables 2. Set up Direct Plus data in Model 3. Generate MDM UAT daily files 4. Impact Analysis for MDM feeds changes(Layout and Data) 5. Clone alternate process to run daily after completion of Direct Plus MF table update 6. Fix issue with S&P Global SFTP connection | None

## Slide 3: End Sprint Summary –CBIP/D&B
Application | Planned user stories | Mid Sprint user stories
CBIP | 1. CBIP -Update producer network Changes - UI Changes - Part 2 2. CBIP -Update producer framework - UI Changes - Part 2 3. CBIP -Update producer framework - API Changes - Part 2 4. Prod Deployment: CBIP Mule Runtime and pom version Upgrade 5. Updates in Duns match and producer consolidation 6. CBIP - Producer Search Screen and Party search screen fix 7. CBIP - Producer Search - Consolidation Name in results is displaying incorrect results and needs to populate only when there is a consolidation. 8. CBIP - Enable Sort functionality in both Party and Producer Search results 9. CBIP - Party Search - "Universe Type" and "Business Org" should be defaulted to select all. 10. Australia Unknown Producers 11. CBIP - Screen Timeout | None
D&B | None | None

## Slide 4: End Sprint Summary – RDM
Application | Planned user stories | Mid Sprint user stories
RDM | 1. ISO table Unicode issue-Part1 2. Custom UI - TDC_COM_AUTO_MA_MJC - Dev 3. RDM User sync up with WDS table-Part1 4. Deploy c2a proxy in prod 5. MMCP Table Issue-Part2 6. METADATA table updates -Service changes -Part 2 7. Custom UI - TDC_COM_AUTO_MJC - Dev 8. RTF Pipelines cleanup and decommissioning 9. RDM logging & access solution implementation-Part2 10. GAUB Job Processing 11. Vulnerability fixs for girdm-referencedata-api | 1. UI TECH_EFFECTIVE_DT analysis 2. UI TECH_EFFECTIVE_DT Changes - Services 3. UI TECH_EFFECTIVE_DT Changes - Angular-Part1 4. Assist QA Team for GOALD Testing

## Slide 5: End Sprint Summary – KPI / EDW
Application | Planned user stories | Mid Sprint user stories
KPI | 1. Producer Mapping changes for getting Producer Branch 2. Jan2025- UW Scorecard Data Load Process | None
EDW | 1. Replicate and copy the JBRUNI schema objects to new schema 2. UW-EDW: PRB0099830 - HARD deletes issue | None
Trade Credit | None | None

## Slide 6
End Sprint Summary – CDL/CDH
Application | Planned user stories | Mid Sprint user stories
CDL | CRS source system check - INC11045799 - Part 3 CDL -> CDH -> iDive - marine data issue - INC10846167 Data missed in Auto-reversal transactions - Part 4 IMR 220 ¦ Sweden negative reserves - INC9870788 Policy No – 0300018938 is missing in CDL whereas available in GOALD - INC10770696 | None
CDH | Software Security Assessment (SSA) Approval - Part 6 Remediating vulnerabilities for Servers PWCASERID01/02/03/04 in CDH-3638 - part 2 Analysis: Permanent fix for the recurring issue: GAD vs CDH mismatch post OGIS monthly processing 5590 - MEA Actuarial DataStage Cloud Migration ¦ PROD Deployment Enabling VPN Tunnel between AIG and Navins source database - part 8 Barnowl New Requirement V5.0 - Part 7 | None

## Slide 7
End Sprint Summary – SCUP NA
Application | Planned user stories | Mid Sprint user stories
SCUP NA | Development-Snow SQL/ script creation for Autosys JIL Create a task flow for QA migration Perform Data validation in QA2 for the table SCUP_SUBMISSION_WORK_ITEMS in NA and Global Schema Perform Data validation in QA2 for table SCUP_SUBMISSION_SNAPSHOT_FACT Perform Data validation in QA2 for the table SCUP_SUBMISSION_WORK_ITEMS_DELTA in NA and Global Schema KPI Merger : DQ : QA Analysis on the existing DIM SCUP NA datamart tables KPI Merger : DQ : QA Analysis on the existing FACT SCUP NA datamart tables KPI Merger : DQ : Global Datamart in QA2 : Sanity check on DIM tables post Initial data load KPI Merger : DQ : Global Datamart in QA2 : Sanity check on FACT tables post Initial data load Development-Snow SQL/ script creation for Metadata Perform data validations in QA2 for newly deployed build KPI Merger : DQ : Build deloyment in QA2 KPI Merger : DQ : QA2 Job analysis in Postgres DB KPI Merger : DQ : QA2 : Manual Job run and Initial data load in DIM tables KPI Merger : DQ : QA2 : Manual Job run and Initial data load in FACT tables Perform Data validation in QA2 for table MLOB_DIM Perform Data validation in QA2 for table PARTY_DIM Perform Data validation in QA2 for the table BROKER_DIM in NA and Global Schema Perform Data validation in QA2 for the table BROKER_DIM in NA and Global Schema | None

## Slide 8: Milestone Summary
Milestone Report
"textugdud uvtsv

## Slide 9: Next Iteration Summary – EMIS / CBIP / D&B
Application | Planned user stories
EMIS UI | None
EMIS Backend | 1. Generate MDM UAT daily files
Application | Planned user stories
CBIP | 1. Regression & Prod Deployment for Duns Matching & Producer Consolidation screens 2. CBIP - Screen Timeout 3. CBIP - Producer Framework - API Changes 4. CBIP - Producer Search (Multi-select Source) 5. CBIP - Party Search Screen Updates 6. CBIP - Producer Network UI Changes 7. CBIP - Producer Framework - UI Changes 8. CBIP - MDM Fuzzy Match - Resolve Comments
D&B | None

## Slide 10: Next Iteration Summary – RDM
Application | Planned user stories
RDM | 1. ISO table Unicode issue-Part2 2. Vulnerability fixs for girdm-referencedata-api-Part2 3. GAUB Job Processing automation- Autosys 4. RDM User sync up with WDS table-Part2 5. UI TECH_EFFECTIVE_DT Changes - Services-Part2 6. Quarterly Processing of Hierarchy File 7. GAUB Job Processing at RDM

## Slide 11: Next Iteration Summary – KPI / EDW
Application | Planned user stories
KPI | 1. Feb2025 - Load OGIS data and 7 years history for Jan data 2. FEB2025- Max_Job Process
Trade Credit | 
Application | Planned user stories
EDW | None

## Slide 12: Next Iteration Summary – CDL / CDH
Application | Planned user stories
CDL | 1. Feb2025 - Load OGIS data and 7 years history for Jan data 2. FEB2025- Max_Job Process
CDH | 

## Slide 13: Next Iteration Summary – SCUP NA
Application | Planned user stories
SCUP NA | 1. Feb2025 - Load OGIS data and 7 years history for Jan data 2. FEB2025- Max_Job Process

## Slide 14: Release Summary(Prod implemented stories)
Application | Implemented User stories
EMIS UI | None
EMIS - Backend | None
CBIP | None
D&B | None

## Slide 15: Release Summary(Prod implemented stories)
Application | Implemented User stories
RDM | 1. Deploy c2a proxy in prod 2. MMCP Table Issue-Part2 3. Deploy c2a proxy in prod 4. MMCP Table Issue-Part2

## Slide 16: Release Summary(Prod implemented stories)
Application | Implemented User stories
Trade Credit | None
EDW | None
KPI | None

## Slide 17: Release Summary(Prod implemented stories)
Application | Implemented User stories
CDL | None
CDH | None

## Slide 18: Release Summary(Prod implemented stories)
Application | Implemented User stories
SCUP NA | 1. Deploy c2a proxy in prod 2. MMCP Table Issue-Part2 3. Deploy c2a proxy in prod 4. MMCP Table Issue-Part2